WEEK 1  |  QUALITY ASSURANCE PROJECT

# Test Plan and Test Cases

Online Student Management Portal

Functional, usability, accessibility, and security validation

| Document control | Details |
| --- | --- |
| Document ID | QA-OSMP-TP-001 |
| Version / status | 1.0 / Baseline for planned execution |
| Prepared by | Junior Quality Assurance Analyst |
| Date | 6 October 2026 |
| Application | Hypothetical training application |
| Review cycle | At scope, requirement, or release changes |

Training project example; no real student data is used.

# Document control and version history

| Version | Date | Author | Change summary | Approval |
| --- | --- | --- | --- | --- |
| 1.0 | 6 Oct 2026 | Junior QA Analyst | Initial plan and 24 detailed cases | Pending review |

Confirm assumptions, roles, and acceptance thresholds against approved requirements before execution. Actual results and final status are blank until testing is performed.

# Contents

1 Introduction and overview

2 Objectives and requirements analysis

3 Scope

4 Strategy, levels, and types

5 Environment and test data

6 Resources and responsibilities

7 Risk assessment

8 Entry and exit criteria

9 Defect management

10 Schedule

11 Assumptions and dependencies

12 Industry practices and research

13 Coverage matrix

14 Test cases

15 Conclusion

References

# 1 Introduction and application overview

This plan defines how a hypothetical Online Student Management Portal will be evaluated before release. It establishes scope, priorities, environment, decision criteria, schedule, and executable test cases so the team can find important defects early and make an evidence-based acceptance decision.

The portal supports registration, login, dashboard, student profiles, search, create/read/update/delete (CRUD), and logout. The scenario assumes student and administrator roles. Students can view/edit permitted profile fields; administrators can search and manage records. Confirm exact permissions and field rules against approved requirements.

# 2 Objectives and requirements analysis

Assess core journeys, data integrity, access control, safe input handling, and usability across keyboard and responsive layouts. Trace each requirement to cases, defects, and execution evidence.

| ID | Assumed requirement | Risk |
| --- | --- | --- |
| R-01 | Valid registration succeeds; missing, malformed, or duplicate details are rejected. | High |
| R-02 | Valid login authenticates; invalid credentials create no session. | Critical |
| R-03 | Dashboard/navigation load for signed-in user. | Medium |
| R-04 | Student views/updates permitted profile fields; values persist. | High |
| R-05 | Admin search returns correct student matches. | High |
| R-06 | Authorized admin performs validated CRUD. | High |
| R-07 | Logout ends access to protected content. | High |
| R-08 | Forms/navigation work on supported viewports and by keyboard. | Medium |
| R-09 | Identity, authorization, session, and input controls resist common attacks. | Critical |
| R-10 | Accessibility target agreed; WCAG 2.2 AA proposed pending owner approval. | Medium |

Clarify required fields, verification/reset, password policy, permissions, search rules, deletion semantics, supported browsers, session timeout, and retention. These are planning assumptions until confirmed.

# 3 Scope

## In scope

Registration, login, dashboard, profile, search, admin CRUD, logout, and session behavior.

Positive, negative, boundary, authorization, and recovery checks.

Responsive, keyboard, focus, labels, form errors, and safe QA-only security checks.

## Out of scope

Production systems or real student data; live email/SMS; destructive production testing.

Formal penetration, infrastructure/network, source review, load testing, and compliance certification.

Native apps and browsers outside an approved support matrix.

# 4 Test strategy, levels, and types

Use risk-based testing, prioritizing authentication, access control, personal-data integrity, and destructive admin operations. Combine happy paths with boundaries, invalid inputs, permissions, and recovery; add exploratory testing for gaps.

| Level / type | Purpose |
| --- | --- |
| Component | Developer checks of field rules and service logic; review unit evidence. |
| Integration | Browser/service/database behavior for registration, profile, search, CRUD. |
| System | End-to-end functional and negative tests on stable QA deployment. |
| Acceptance | Owner/instructor confirms workflows and resolves assumptions. |
| Regression | Repeat high-risk cases after fixes and before release. |
| Usability/accessibility | Task clarity, keyboard/focus, labels/errors, responsive and zoom. |
| Security | Authorized identity, access, session, injection, output and error checks using OWASP themes. |

Apply equivalence partitioning, boundary values, decision tables for role/action permissions, state transitions for session states, and exploratory sessions. Record build, browser, date, tester, result, evidence, and defect link.

# 5 Test environment and data

| Item | Planned setup |
| --- | --- |
| Environment | Isolated QA/staging, separate database, no production data. |
| Browsers | Supported Chrome, Edge, Firefox desktop; mobile and desktop viewports. Confirm matrix. |
| Services | HTTPS; test inbox or stub; document external dependencies. |
| Accounts | Student A, Student B, admin; least privilege; secrets stored outside report. |
| Data | Synthetic names, unique .test emails, boundary strings, harmless attack probes, known search records. Reset destructive cases. |
| Evidence | Sanitized screenshots/logs labeled with test ID/build; exclude personal data and secrets. |

Sample data: S-1001 Maya Rao, maya.qa+1001@example.test; S-1002 Dev Shah, dev.qa+1002@example.test; admin.qa@example.test. Generate passwords per policy; do not put them in this document.

# 6 Resources and responsibilities

| Role | Responsibilities |
| --- | --- |
| QA analyst | Review requirements, trace cases, prepare data, execute, report/retest defects, summarize risk. |
| Developer | Provide build notes/unit evidence; fix defects; support reset and protect secrets. |
| Owner/instructor | Clarify workflow/permissions, prioritize risk, approve criteria and acceptance decision. |
| Environment owner | Maintain deployment, configuration, access, reset/backups, and test accounts. |
| Security/accessibility reviewer | Review higher-risk findings when available. |

# 7 Risk assessment and mitigation

| Risk | Rating | Mitigation |
| --- | --- | --- |
| Unauthorized access exposes records | High | Test role boundaries early; block release for confirmed cross-user access. |
| CRUD corrupts/deletes records | High | Isolated data, before/after checks, confirmation, snapshot/reset. |
| Ambiguous requirements | High | Clarify; mark assumptions; defer affected acceptance claims. |
| QA differs from release | High | Record build/config, align HTTPS, smoke after deploy, disclose gaps. |
| Probe affects shared system | Medium | Authorized QA only, benign payloads, no production/destructive tests. |
| Coverage shortfall | Medium | Prioritize critical flows, regressions, retest time. |
| Accessibility barrier | Medium | Early keyboard/focus/label checks; document blocked tasks. |
| Test data exposed | Medium | Fictional records, sanitized evidence, restricted storage, cleanup. |

Ratings are initial judgments for this hypothetical portal; calibrate with stakeholders. Execute highest-risk areas first.

# 8 Entry and exit criteria

| Entry | Exit |
| --- | --- |
| Scope/criteria reviewed; assumptions recorded. | Critical/high cases run or exceptions accepted. |
| QA build deployed; smoke passes; build recorded. | No open Critical/High defects without formal risk acceptance. |
| Accounts/data/reset method/permissions ready. | Failed cases linked; fixes retested; regression assessed. |
| Defect process/evidence location known. | Coverage and pass/fail/not-executed counts summarized. |
| Security scope authorized for QA. | Owner accepts residual risks and confirms decision. |

# 9 Defect management

Record unique ID, title, build, environment, preconditions, reproducible steps, expected/actual, severity, priority, evidence, linked requirement/case, and reporter. Never include student data, passwords, tokens, or unredacted sensitive logs.

| Severity | Definition and handling |
| --- | --- |
| Critical | Sensitive-data exposure, broad unauthorized access, or major loss: stop affected test, notify owner, block absent risk decision. |
| High | Core failure, privilege breach, or major integrity issue: immediate triage, fix/retest before exit unless accepted. |
| Medium | Important impairment with workaround or material usability barrier: schedule by impact, retest. |
| Low | Cosmetic/minor impact: record and prioritize. |

Workflow: New → Triaged → Assigned → Fixed → Ready for retest → Verified/Closed. Reopen if reproducible; document duplicate, rejected, or deferred rationale. Severity is impact; priority is urgency.

# 10 Schedule

| Day | Activity | Output |
| --- | --- | --- |
| 1 | Review needs, unknowns, risk, environment/data. | Map, assumptions, risk register. |
| 2 | Prepare environment/accounts; review cases; smoke. | Ready suite. |
| 3 | Registration, login, dashboard, profile, search. | Evidence/defects. |
| 4 | CRUD, access, session, security, usability, accessibility. | Findings/coverage. |
| 5 | Retest, regression, summarize, present risks. | Test summary. |

Assumes one analyst, stable build, timely answers. Re-estimate for delays, major fixes, or scope changes.

# 11 Assumptions and dependencies

Browser-based portal; student and admin roles.

Email uniquely identifies accounts; verification/reset may be stubbed.

QA build, support matrix, reset process, and authorized safe security scope are supplied.

Fictional data only. WCAG 2.2 AA is proposed, subject to owner confirmation.

Integrations are test-enabled or documented as stubs.

# 12 Industry practices and research findings

ISTQB CTFL v4.0.1 says a test plan documents objectives, resources, processes, means, and schedule; typical contents include scope, assumptions, stakeholders, risks, approach, data/environment, criteria, and schedule. This informs the structure and traceability here.

Risk-based testing focuses effort where failure has greatest impact. OWASP WSTG v4.2 covers identity, authentication, authorization, sessions, input validation, error handling, and business logic; selected checks follow these themes and are limited to authorized QA.

NIST SP 800-218 SSDF recommends integrating security through the lifecycle, including functional tests of security features and regression checks for reported vulnerabilities. W3C WCAG 2.2 is a W3C Recommendation and informs keyboard, focus, labels, errors, and responsive checks. Automated scans alone do not establish conformance.

These are guidance sources, not a claim of certification or compliance. Map them to approved product, institutional, and jurisdictional requirements before making conformance claims.

# 13 Coverage matrix

| Area | Cases | Priority |
| --- | --- | --- |
| R-01 Registration | TC-001–004 | High |
| R-02 Login | TC-005–007, TC-020 | Critical |
| R-03 Dashboard | TC-008 | Medium |
| R-04 Profile | TC-009–011 | High |
| R-05 Search | TC-012–013 | High |
| R-06 CRUD/admin | TC-014–017, TC-021 | High |
| R-07 Logout/session | TC-018–020 | High |
| R-08 Usability | TC-003, TC-007–008, TC-022–024 | Medium |
| R-09 Security | TC-004, 006, 011, 017–021, 024 | Critical |
| R-10 Accessibility | TC-007, TC-022–024 | Medium |

Coverage is planned, not executed. Confirm mappings when an approved baseline exists.

# 14 Detailed test cases

Every case starts Not Executed. Record actual results and sanitized evidence during execution.

## TC-001 | Registration

| ID | TC-001 |
| --- | --- |
| Module | Registration |
| Type | Functional |
| Priority | High |
| Preconditions | Visitor signed out |
| Test data | Unique valid account |
| Detailed steps | 1. Open registration 2. Enter valid required values 3. Submit once 4. Attempt login if verification is not required |
| Expected result | Account created once; clear success; login works when allowed |
| Actual result | To be completed during execution. |
| Status | Not Executed |

## TC-002 | Registration

| ID | TC-002 |
| --- | --- |
| Module | Registration |
| Type | Functional negative |
| Priority | High |
| Preconditions | Registration available |
| Test data | Each required field blank |
| Detailed steps | 1. Leave one required field blank 2. Submit; repeat per field |
| Expected result | Submission blocked; missing field identified; no account |
| Actual result | To be completed during execution. |
| Status | Not Executed |

## TC-003 | Registration

| ID | TC-003 |
| --- | --- |
| Module | Registration |
| Type | Usability validation |
| Priority | Medium |
| Preconditions | Registration available |
| Test data | Malformed email; boundary values |
| Detailed steps | 1. Submit malformed email 2. Test below/at/above limits 3. Review errors and retained values |
| Expected result | Invalid data rejected; limits and corrective feedback clear |
| Actual result | To be completed during execution. |
| Status | Not Executed |

## TC-004 | Registration

| ID | TC-004 |
| --- | --- |
| Module | Registration |
| Type | Functional security |
| Priority | High |
| Preconditions | Email exists |
| Test data | Existing email; valid other fields |
| Detailed steps | 1. Submit registration with existing email 2. Check response and records |
| Expected result | Duplicate prevented; no extra record or unnecessary disclosure |
| Actual result | To be completed during execution. |
| Status | Not Executed |

## TC-005 | Login

| ID | TC-005 |
| --- | --- |
| Module | Login |
| Type | Functional |
| Priority | Critical |
| Preconditions | Active student account |
| Test data | Correct credentials |
| Detailed steps | 1. Open login 2. Enter valid credentials 3. Submit |
| Expected result | Authenticated; expected redirect; authorized content only |
| Actual result | To be completed during execution. |
| Status | Not Executed |

## TC-006 | Login

| ID | TC-006 |
| --- | --- |
| Module | Login |
| Type | Functional security |
| Priority | Critical |
| Preconditions | Signed out |
| Test data | Wrong password; unknown email; blanks |
| Detailed steps | 1. Try wrong password 2. Try unknown email 3. Submit blanks |
| Expected result | No authentication; no account enumeration; blanks blocked |
| Actual result | To be completed during execution. |
| Status | Not Executed |

## TC-007 | Login

| ID | TC-007 |
| --- | --- |
| Module | Login |
| Type | Usability accessibility |
| Priority | Medium |
| Preconditions | Login available |
| Test data | Keyboard only; 200% zoom |
| Detailed steps | 1. Navigate controls by keyboard 2. Enter and submit 3. Inspect focus, labels, errors |
| Expected result | Logical visible focus; labels clear; zoom preserves actions |
| Actual result | To be completed during execution. |
| Status | Not Executed |

## TC-008 | Dashboard

| ID | TC-008 |
| --- | --- |
| Module | Dashboard |
| Type | Functional usability |
| Priority | Medium |
| Preconditions | Student signed in |
| Test data | Student A |
| Detailed steps | 1. Load dashboard 2. Follow primary links and return 3. Use browser back/forward |
| Expected result | Pages/links work; labels match destinations; session consistent |
| Actual result | To be completed during execution. |
| Status | Not Executed |

## TC-009 | Profile

| ID | TC-009 |
| --- | --- |
| Module | Profile |
| Type | Functional |
| Priority | High |
| Preconditions | Student A signed in |
| Test data | Seeded profile |
| Detailed steps | 1. Open profile 2. Compare permitted fields 3. Reload |
| Expected result | Correct record and values persist |
| Actual result | To be completed during execution. |
| Status | Not Executed |

## TC-010 | Profile

| ID | TC-010 |
| --- | --- |
| Module | Profile |
| Type | Functional |
| Priority | High |
| Preconditions | Student A signed in |
| Test data | Valid contact update |
| Detailed steps | 1. Edit allowed field 2. Save 3. Reload and verify |
| Expected result | Change persists once; other protected fields unchanged |
| Actual result | To be completed during execution. |
| Status | Not Executed |

## TC-011 | Profile authorization

| ID | TC-011 |
| --- | --- |
| Module | Profile authorization |
| Type | Security |
| Priority | Critical |
| Preconditions | A and B exist; A signed in |
| Test data | B identifier; protected field |
| Detailed steps | 1. Try B profile URL/ID 2. Attempt protected change 3. Check both records |
| Expected result | A cannot read/change B or protected data; safe denial; no changes |
| Actual result | To be completed during execution. |
| Status | Not Executed |

## TC-012 | Search

| ID | TC-012 |
| --- | --- |
| Module | Search |
| Type | Functional |
| Priority | High |
| Preconditions | Admin signed in; records seeded |
| Test data | S-1001; known name fragment |
| Detailed steps | 1. Search exact ID 2. Search name fragment 3. Open result |
| Expected result | Only correct matches; corresponding record opens |
| Actual result | To be completed during execution. |
| Status | Not Executed |

## TC-013 | Search

| ID | TC-013 |
| --- | --- |
| Module | Search |
| Type | Functional usability |
| Priority | Medium |
| Preconditions | Admin signed in |
| Test data | No-match; blank; special characters |
| Detailed steps | 1. Search nonexistent value 2. Submit blank 3. Search harmless special characters |
| Expected result | Clear no-result state; sensible blank behavior; no breakage |
| Actual result | To be completed during execution. |
| Status | Not Executed |

## TC-014 | Admin create

| ID | TC-014 |
| --- | --- |
| Module | Admin create |
| Type | Functional |
| Priority | High |
| Preconditions | Admin signed in |
| Test data | Unique valid student |
| Detailed steps | 1. Open create form 2. Enter valid data 3. Save 4. Search/open record |
| Expected result | One record created; values match; clear confirmation |
| Actual result | To be completed during execution. |
| Status | Not Executed |

## TC-015 | Admin update

| ID | TC-015 |
| --- | --- |
| Module | Admin update |
| Type | Functional |
| Priority | High |
| Preconditions | S-1001 exists; admin signed in |
| Test data | Valid permitted field update |
| Detailed steps | 1. Open record 2. Edit one field 3. Save and reopen |
| Expected result | New value persists; unchanged fields intact |
| Actual result | To be completed during execution. |
| Status | Not Executed |

## TC-016 | Admin delete

| ID | TC-016 |
| --- | --- |
| Module | Admin delete |
| Type | Functional |
| Priority | High |
| Preconditions | Disposable S-1999 exists |
| Test data | S-1999 only |
| Detailed steps | 1. Choose delete 2. Cancel and verify remains 3. Delete and confirm 4. Search record |
| Expected result | Cancel preserves; confirm removes/archives per spec; no collateral changes |
| Actual result | To be completed during execution. |
| Status | Not Executed |

## TC-017 | Admin authorization

| ID | TC-017 |
| --- | --- |
| Module | Admin authorization |
| Type | Security |
| Priority | Critical |
| Preconditions | Student signed in |
| Test data | Direct admin routes/actions |
| Detailed steps | 1. Navigate admin route directly 2. Attempt admin action 3. Verify record unchanged |
| Expected result | Server denies action; no data change |
| Actual result | To be completed during execution. |
| Status | Not Executed |

## TC-018 | Logout

| ID | TC-018 |
| --- | --- |
| Module | Logout |
| Type | Functional security |
| Priority | High |
| Preconditions | Student signed in |
| Test data | Active session |
| Detailed steps | 1. Select logout 2. Verify signed-out state 3. Back/reload protected page |
| Expected result | Session ends; protected page requires login; clear feedback |
| Actual result | To be completed during execution. |
| Status | Not Executed |

## TC-019 | Session expiry

| ID | TC-019 |
| --- | --- |
| Module | Session expiry |
| Type | Security |
| Priority | High |
| Preconditions | Timeout documented/configured |
| Test data | Expired session condition |
| Detailed steps | 1. Wait or simulate using approved QA setup 2. Request protected action |
| Expected result | Expired session rejected; reauthentication; no stale data |
| Actual result | To be completed during execution. |
| Status | Not Executed |

## TC-020 | Session transition

| ID | TC-020 |
| --- | --- |
| Module | Session transition |
| Type | Security |
| Priority | High |
| Preconditions | Authorized QA; never record token |
| Test data | Pre-login and authenticated session |
| Detailed steps | 1. Observe pre-login session exists 2. Authenticate 3. Logout and test reuse |
| Expected result | Session protected/rotated at login; logout invalidates; token omitted |
| Actual result | To be completed during execution. |
| Status | Not Executed |

## TC-021 | Input security

| ID | TC-021 |
| --- | --- |
| Module | Input security |
| Type | Security |
| Priority | High |
| Preconditions | Authorized QA; disposable record |
| Test data | SQL-like text; <script>alert(1)</script> |
| Detailed steps | 1. Enter probes in search/text field 2. Submit and inspect output 3. Check query effects/errors |
| Expected result | Input treated as data; no script/query change; no sensitive error |
| Actual result | To be completed during execution. |
| Status | Not Executed |

## TC-022 | Responsive layout

| ID | TC-022 |
| --- | --- |
| Module | Responsive layout |
| Type | Usability |
| Priority | Medium |
| Preconditions | Registration/profile/search available |
| Test data | 1366x768; 390x844; 200% zoom |
| Detailed steps | 1. Open pages at each size 2. Complete key action 3. Inspect clipping/overflow |
| Expected result | Essential controls usable; no clipped content or unintended overflow |
| Actual result | To be completed during execution. |
| Status | Not Executed |

## TC-023 | Keyboard/focus

| ID | TC-023 |
| --- | --- |
| Module | Keyboard/focus |
| Type | Accessibility usability |
| Priority | Medium |
| Preconditions | Browser available |
| Test data | Keyboard only |
| Detailed steps | 1. Navigate forms/search/dialog 2. Use Tab, Shift+Tab, Enter, Space, Escape 3. Inspect focus order |
| Expected result | Controls reachable/operable; logical visible focus; dialog focus works |
| Actual result | To be completed during execution. |
| Status | Not Executed |

## TC-024 | Errors/labels

| ID | TC-024 |
| --- | --- |
| Module | Errors/labels |
| Type | Accessibility security |
| Priority | Medium |
| Preconditions | Forms available |
| Test data | Invalid input; safe validation error |
| Detailed steps | 1. Submit invalid values 2. Check labels/errors/focus 3. Trigger safe error and inspect |
| Expected result | Errors identify field/correction; labels associated; no trace, secret, personal data |
| Actual result | To be completed during execution. |
| Status | Not Executed |

# 15 Conclusion

This plan provides a risk-focused basis for evaluating the portal across student and administrator workflows. It contains 24 detailed cases, traceability to ten assumed requirements, execution criteria, defect handling, and a five-day schedule. Confirm permissions, field rules, browser matrix, session policy, and accessibility target before testing an identified isolated build.

# References

ISTQB CTFL Syllabus v4.0.1 (2024), Test Planning https://istqb.org/wp-content/uploads/2024/11/ISTQB_CTFL_Syllabus_v4.0.1.pdf

OWASP Web Security Testing Guide v4.2 https://owasp.org/www-project-web-security-testing-guide/stable/4-Web_Application_Security_Testing/

NIST SP 800-218 SSDF v1.1 (2022) https://doi.org/10.6028/NIST.SP.800-218

W3C WCAG 2.2 Recommendation https://www.w3.org/TR/WCAG22/

OWASP Authentication Cheat Sheet https://cheatsheetseries.owasp.org/cheatsheets/Authentication_Cheat_Sheet.html

OWASP Session Management Cheat Sheet https://cheatsheetseries.owasp.org/cheatsheets/Session_Management_Cheat_Sheet.html