WEEK 2  |  QUALITY ASSURANCE PROJECT

# Exploratory Testing Report

Online Student Management Portal

Test charter, simulated session records, findings, and bug reports

| Document control | Details |
| --- | --- |
| Document ID | QA-OSMP-ETR-002 |
| Version / status | 1.0 / Simulated exploratory exercise |
| Prepared by | Junior Quality Assurance Analyst |
| Report date | 30 August 2026 |
| Target | Hypothetical Online Student Management Portal |
| Total planned effort | 32 hours across eight time-boxed sessions |
| Internship period | 21 August 2026 to 2 October 2026 |

SIMULATION NOTICE

No application build or live test environment was supplied. All sessions, observations, defects, and evidence panels in this report are explicitly simulated examples for the training exercise; they are not verified findings from a real system.

# Document control and revision history

| Version | Date | Author | Change summary | Review |
| --- | --- | --- | --- | --- |
| 1.0 | 30 Aug 2026 | Junior QA Analyst | Initial Week 2 simulated exploratory testing report | Pending instructor/manager review |

This report is a single-file training deliverable. It records a hypothetical exploratory-testing exercise for the portal introduced in Week 1. Confirm assumed product behavior with a real product owner before treating any scenario as a defect.

# Contents

1. Executive summary

2. Application and simulation context

3. Exploratory test approach

4. Test charters

5. Environment, data, and safety

6. Session records and debriefs

7. Findings summary

8. Structured bug reports

9. Coverage and follow-up

10. Conclusion

References

# 1. Executive summary

This report demonstrates a structured exploratory-testing process for the hypothetical Online Student Management Portal. Eight four-hour sessions (32 hours total) are planned and documented across registration and login, student profiles and permissions, search and data handling, administrator CRUD, session/logout behavior, responsive usability/accessibility, negative-input/error handling, and cross-workflow regression. Charters guide each time box while allowing follow-up tests to be designed from discoveries.

The simulated exercise records seven illustrative findings: one Critical, four High, and two Medium. They concern cross-student profile access, duplicate registration, an update reported as successful but not persisted, unsafe error detail on unusual search input, stale protected content after logout, deleted records remaining in search results, and a mobile confirmation dialog with inaccessible actions. These are invented training examples; no real system was accessed and the evidence panels are mock-ups, not screenshots.

If any comparable behavior is observed in a real QA environment, reproduce it with approved synthetic data, capture sanitized evidence, and confirm it before filing a live defect. Do not report the simulated findings as actual product defects.

# 2. Application and simulation context

The target is a hypothetical browser-based portal with student registration, login, dashboard, profile view/edit, search, administrator create/read/update/delete (CRUD), and logout. The scenario assumes student and administrator roles and fabricated student records. The application behaviors listed here are test hypotheses, not confirmed requirements.

| Context item | Simulation assumption |
| --- | --- |
| Build | OSMP QA build 0.9.7-sim; illustrative identifier only. |
| Browsers/viewports | Desktop Chromium-like browser at 1366 × 768; mobile viewport at 390 × 844. No actual browser execution. |
| Roles | Student A, Student B, and Administrator. |
| Data | Fictional IDs S-1001/S-1002/S-1999 and reserved example.test addresses. |
| Evidence | Numbered textual UI/state mock-ups embedded with each simulated report. No captured screenshots. |
| Execution status | Simulated walkthrough. Findings require live reproduction before external reporting. |

# 3. Exploratory test approach

Use session-based exploratory testing: prepare a mission (charter), explore within a fixed time box, design and execute follow-up probes as observations arise, maintain notes, then debrief and convert credible observations into reproducible reports. Coverage is tracked by user journey, role, state, data class, and viewport. The approach is risk-informed: prioritize personal-record privacy, authorization boundaries, data integrity, and account/session controls.

## Session workflow

Set up the target hypothesis, role, synthetic data, charter, time box, and safety boundaries.

Explore one mission end to end; follow useful leads while noting actions, states, and data.

For each anomaly, repeat the path, vary one factor at a time, compare roles/states, and note uncertainty.

Debrief: summarize coverage, findings, open questions, risks, and next charter; draft a defect only when reproduction is clear.

Session notes distinguish observation from inference. Because this exercise has no running build, all reproduced outcomes below are hypothetical. The report uses “simulated actual” to mean the outcome written for this training scenario, not evidence of an executed test.

# 4. Test charters

| Charter | Mission and exploration boundary | Risk / time |
| --- | --- | --- |
| CH-01 Account entry | Explore registration, duplicate identity, field boundaries, login, and recovery feedback. Use synthetic identities; no live mail. | High / 4 h |
| CH-02 Student privacy | Explore profile viewing/editing across Student A and B; vary record identifiers and role state. No real records. | Critical / 4 h |
| CH-03 Search behavior | Explore exact/partial/no-match searches, sorting/pagination, blank and unusual characters; observe stale results. | High / 4 h |
| CH-04 Admin data lifecycle | Explore create/edit/delete, rapid actions, validation, cancel/confirm, and persistence after reload. Disposable synthetic records only. | High / 4 h |
| CH-05 Sessions and logout | Explore direct routes, expiry, logout, browser back/reload, and cached content. Do not inspect/store secrets. | Critical / 4 h |
| CH-06 Usability/accessibility | Explore keyboard order, focus, errors, labels, zoom, and narrow viewport across core tasks. | Medium / 4 h |
| CH-07 Input and error handling | Explore harmless special characters and invalid values in search/forms; check safe messages. No destructive payloads. | High / 4 h |
| CH-08 Cross-flow regression | Revisit high-risk discoveries and related workflows after imagined fixes; check data consistency and role boundaries. | High / 4 h |

# 5. Environment, data, and safety

Use only an isolated, explicitly authorized QA environment in real testing. This report’s environment is simulated and was not accessed.

Use only fabricated records such as S-1001 Maya Rao (maya.qa+1001@example.test), S-1002 Dev Shah (dev.qa+1002@example.test), and disposable S-1999.

Reset disposable data between destructive actions; verify record identifiers before deletion.

Keep evidence free of passwords, session tokens, real student details, and unrelated personal information.

Use benign input strings and stop if a test could affect a shared system, disclose data, or disrupt a service.

Record build, browser/device, role, time, data, and state for each live reproduction.

# 6. Session records and debriefs

The time plan follows the internship’s 30–35-hour estimate. Each session is four hours including setup, exploration, note cleanup, and debrief. Times and outcomes below describe a simulated training exercise, not measured elapsed time in a live application.

| Session | Charter / activities explored | Simulated notes and debrief |
| --- | --- | --- |
| S-01 (4 h) | CH-01: registration boundaries, duplicate email, password mismatch, login error states. | Hypothesis: duplicate submission might race. Simulated duplicate profile appears after rapid double submit; captured as BUG-01. Clarify uniqueness and idempotency expectation. |
| S-02 (4 h) | CH-02: Student A/B profile routes, permitted edits, direct identifier changes. | Simulated Student A reads Student B profile by changing record ID; no edit attempted on real data. BUG-02 raised Critical. Verify server-side authorization before acceptance. |
| S-03 (4 h) | CH-03: exact/partial/no-match search, sorting, pagination, deleted-record visibility. | Simulated deleted S-1999 remains in one result list until refresh; BUG-06. Sorting/pagination assumptions need owner confirmation. |
| S-04 (4 h) | CH-04: admin edit/save/reload, invalid fields, cancel/confirm deletion. | Simulated success toast after contact-field edit but value reverts on reload; BUG-03. Suspect client state/API mismatch; verify persistence layer in live test. |
| S-05 (4 h) | CH-05: logout, browser back, protected direct route, session expiry. | Simulated browser back reveals cached dashboard record after logout; BUG-05. Check back-forward cache and revalidation without exposing actual data. |
| S-06 (4 h) | CH-06: mobile layout, keyboard order, visible focus, validation and dialogs. | Simulated delete confirmation bottom actions below viewport with no scroll; BUG-07. Keyboard focus also requires live accessibility verification. |
| S-07 (4 h) | CH-07: blank/invalid search, apostrophe/angle brackets, safe error response. | Simulated apostrophe in search returns raw database exception details; BUG-04. No query manipulation is claimed; verify with benign input and sanitized logs. |
| S-08 (4 h) | CH-08: retest high-risk paths, cross-flow data checks, consolidate risks. | Simulated retests remain unresolved because there are no fixes/build. Consolidate seven reports as examples; acceptance blocked pending live reproduction and triage. |

# Session note template

| Field | Record during a real session |
| --- | --- |
| Charter / tester | Mission, tester, session ID, date, time box. |
| Environment | Build, browser/device, viewport, network, account role. |
| Coverage | Feature, state, data class, roles, paths explored. |
| Actions and observations | Sequence of actions, outcome, screenshot/evidence ID, anomaly. |
| Debrief | Coverage achieved, issues, open questions, risk, next steps. |

# 7. Findings summary

| ID | Simulated finding | Severity | Area | Status |
| --- | --- | --- | --- | --- |
| BUG-01 | Rapid registration double-submit creates duplicate account | High | Registration/data integrity | Simulated; verify live |
| BUG-02 | Student can view another student’s profile by changing record ID | Critical | Authorization/privacy | Simulated; verify live |
| BUG-03 | Profile update shows success but does not persist | High | Profile/data integrity | Simulated; verify live |
| BUG-04 | Unusual search input exposes raw database error details | High | Search/error handling | Simulated; verify live |
| BUG-05 | Browser Back displays cached dashboard after logout | High | Session/privacy | Simulated; verify live |
| BUG-06 | Deleted record remains in search results until full refresh | Medium | Search/CRUD consistency | Simulated; verify live |
| BUG-07 | Mobile delete dialog actions are unreachable below viewport | Medium | Responsive usability | Simulated; verify live |

Count in this illustrative set: 1 Critical, 4 High, 2 Medium. Severity and priority are provisional training judgments. Confirm impact, affected users, and reproducibility with the product owner before assigning production classifications.

# 8. Structured bug reports

The reports below show how to document findings from the simulated sessions. Every “simulated actual result” is invented for demonstration. The evidence panels are textual mock-ups, not screenshots or captured product evidence.

## BUG-01 | Duplicate account created by rapid registration submit

| Title | Duplicate account created by rapid registration submit |
| --- | --- |
| Severity / priority | High / High |
| Affected area | Registration / identity integrity |
| Preconditions | Visitor signed out; registration accepts unique email; clean data set. |
| Test data | maya.qa+2001@example.test; fictional valid registration values. |
| Steps to reproduce | 1. Open registration and enter a valid new identity. 2. Click Submit twice quickly before the first response completes. 3. Search or inspect the QA account list for the new email. 4. Repeat once with a single submit as a control. |
| Expected result | One account is created for the identity; repeated submission should be safely ignored or show an in-progress state. |
| Actual result (simulated) | Two student records with the same email are shown after the simulated rapid double submit; the single-submit control creates one record. |
| Reproducibility | 2 of 2 simulated double submits. |
| Impact | Duplicate identities may cause sign-in ambiguity, inconsistent profile ownership, and support issues. |
| Evidence mock-up | S-01 / mock panel E-01: registration form shows one success toast; simulated account list below shows two rows with the same email. |
| Status | Illustrative only — not verified in a live application. |

## BUG-02 | Student can view another student profile by changing record ID

| Title | Student can view another student profile by changing record ID |
| --- | --- |
| Severity / priority | Critical / Critical |
| Affected area | Profile authorization / privacy |
| Preconditions | Student A authenticated; Student B exists; A can view own profile. |
| Test data | Student A session; own ID S-1001; other-user ID S-1002. |
| Steps to reproduce | 1. Sign in as Student A and open the profile. 2. Note the displayed own-record identifier in the page route or request. 3. Replace only the record ID with S-1002 and request the page. 4. Check whether B’s profile fields are displayed; do not attempt an edit. |
| Expected result | The server denies access or returns only A’s own record; changing an identifier must not reveal another student’s data. |
| Actual result (simulated) | The simulated response renders Student B’s name and contact field while Student A remains authenticated. |
| Reproducibility | 3 of 3 simulated direct-ID attempts. |
| Impact | Unauthorized disclosure of personal student information; potentially high privacy impact. Escalate immediately if reproduced live. |
| Evidence mock-up | S-02 / mock panel E-02: route label `/student/S-1002` with signed-in role `Student A`; response panel displays `Student B profile loaded`. |
| Status | Illustrative only — not verified in a live application. |

## BUG-03 | Profile update reports success but value reverts after reload

| Title | Profile update reports success but value reverts after reload |
| --- | --- |
| Severity / priority | High / High |
| Affected area | Profile update / persistence |
| Preconditions | Student A authenticated; permitted contact field is editable. |
| Test data | Current phone 555-0101; new fictional value 555-0144. |
| Steps to reproduce | 1. Open Student A profile edit. 2. Change phone to 555-0144 and save once. 3. Observe success message and displayed value. 4. Reload the page and inspect the phone field. |
| Expected result | A success response means the update is persisted and remains visible after reload; failure should be reported clearly. |
| Actual result (simulated) | Simulated UI shows “Profile saved” and the new value, but reload restores 555-0101. |
| Reproducibility | 2 of 2 simulated attempts. |
| Impact | User may believe contact information changed when the stored record did not; downstream communication may fail. |
| Evidence mock-up | S-04 / mock panel E-03: success toast at save; reloaded profile field shows original value. |
| Status | Illustrative only — not verified in a live application. |

## BUG-04 | Search validation exposes raw database exception

| Title | Search validation exposes raw database exception |
| --- | --- |
| Severity / priority | High / High |
| Affected area | Search / error handling |
| Preconditions | Administrator authenticated; search field available in authorized QA. |
| Test data | Harmless query: `O'Brien` (apostrophe); no injection or destructive payload. |
| Steps to reproduce | 1. Open student search. 2. Enter O’Brien using an apostrophe and submit. 3. Observe user-facing response and, in authorized QA, sanitized server log reference. 4. Repeat with an ordinary name to compare. |
| Expected result | Input should be handled as data; the user should receive a safe no-result or validation response without implementation details. |
| Actual result (simulated) | Simulated page displays a database exception name, query fragment, and server path for the apostrophe input. |
| Reproducibility | 2 of 2 simulated attempts. |
| Impact | Reveals implementation details and may expose query/data context; makes error handling unsafe. |
| Evidence mock-up | S-07 / mock panel E-04: error banner contains `SQLSTATE...` and a fictional file path; no real stack trace is shown in this training report. |
| Status | Illustrative only — not verified in a live application. |

## BUG-05 | Browser Back reveals cached dashboard after logout

| Title | Browser Back reveals cached dashboard after logout |
| --- | --- |
| Severity / priority | High / High |
| Affected area | Logout / session privacy |
| Preconditions | Student A authenticated; dashboard includes fictional student summary. |
| Test data | Student A session; browser Back navigation. |
| Steps to reproduce | 1. Open dashboard and note that it contains account-specific content. 2. Select Logout and confirm signed-out state. 3. Press browser Back once. 4. Attempt a protected action or refresh the returned page. |
| Expected result | Protected content should be unavailable after logout; cached content should be cleared or revalidated before display. |
| Actual result (simulated) | Simulated browser Back renders the prior dashboard summary without reauthentication; refresh then redirects to login. |
| Reproducibility | 3 of 3 simulated back-navigation attempts. |
| Impact | Another person using the same device could see stale personal information; determine whether data is only cached or still accessible. |
| Evidence mock-up | S-05 / mock panel E-05: page header says `Signed out`; browser Back returns dashboard card `Student: Maya Rao` in the simulated state. |
| Status | Illustrative only — not verified in a live application. |

## BUG-06 | Deleted student remains visible in search results until full refresh

| Title | Deleted student remains visible in search results until full refresh |
| --- | --- |
| Severity / priority | Medium / Medium |
| Affected area | Admin search / record lifecycle |
| Preconditions | Admin authenticated; disposable record S-1999 exists and is searchable. |
| Test data | S-1999 disposable fictional record. |
| Steps to reproduce | 1. Search for S-1999 and leave results open. 2. Delete S-1999 through the admin workflow and confirm. 3. Return to the existing search result list without reloading. 4. Open the old result, then perform a fresh search. |
| Expected result | After confirmed deletion, stale list entries should be removed or clearly marked; the deleted record should not reopen as active. |
| Actual result (simulated) | Simulated result list retains S-1999 and opens a cached profile until the page is fully reloaded; fresh search returns no match. |
| Reproducibility | 2 of 2 simulated delete/revisit flows. |
| Impact | Can mislead staff about record status and cause actions on a record that is no longer active. |
| Evidence mock-up | S-03 / mock panel E-06: search result count remains `1` after delete; fresh search changes to `0 results`. |
| Status | Illustrative only — not verified in a live application. |

## BUG-07 | Delete confirmation actions are below the visible mobile viewport

| Title | Delete confirmation actions are below the visible mobile viewport |
| --- | --- |
| Severity / priority | Medium / Medium |
| Affected area | Admin CRUD / responsive UI |
| Preconditions | Admin workflow available; mobile viewport 390 × 844 assumed. |
| Test data | Viewport 390 × 844; disposable S-1999 record. |
| Steps to reproduce | 1. Set viewport to 390 × 844. 2. Open a student record and select Delete. 3. Inspect dialog content and attempt to reach Cancel/Confirm by scrolling and keyboard. 4. Repeat at desktop width as a comparison. |
| Expected result | Dialog actions remain visible or the dialog scrolls; both actions are keyboard reachable and focus remains inside the dialog. |
| Actual result (simulated) | Simulated dialog extends below the viewport; page/dialog does not scroll and keyboard focus cannot reach Confirm or Cancel. |
| Reproducibility | 3 of 3 simulated viewport checks. |
| Impact | Administrator may be unable to complete or safely cancel a record action on mobile; accidental deletion risk if controls are partially visible. |
| Evidence mock-up | S-06 / mock panel E-07: dialog body is visible, but action footer is positioned below the viewport with no scroll indicator. |
| Status | Illustrative only — not verified in a live application. |

# 9. Coverage and follow-up

| Exploration area | Sessions | Status in this exercise | Next live step |
| --- | --- | --- | --- |
| Registration/login | S-01 | Simulated; BUG-01 example | Check uniqueness, disabled/in-progress state, and account persistence. |
| Profile/privacy | S-02, S-08 | Simulated; BUG-02 Critical example | Verify server-side record authorization for each role and identity. |
| Search/record lifecycle | S-03, S-07, S-08 | Simulated; BUG-04 and BUG-06 examples | Repeat with benign values; inspect safe response and fresh/stale results. |
| Admin CRUD/data integrity | S-04, S-08 | Simulated; BUG-03 example | Confirm save response and database-backed value after reload. |
| Logout/session | S-05, S-08 | Simulated; BUG-05 example | Test back/refresh/direct URL after logout; avoid recording tokens. |
| Responsive/accessibility | S-06 | Simulated; BUG-07 example | Keyboard and viewport verification with real supported devices. |

## Recommended triage and retest sequence

Confirm a safe isolated build, role rules, and test data with the product owner.

Reproduce BUG-02 first because it may expose another student’s record; stop and escalate if real unauthorized access occurs.

Reproduce BUG-05 and BUG-04 next using sanitized evidence and non-sensitive accounts/inputs.

Verify data-integrity issues BUG-01 and BUG-03, then stale search behavior BUG-06.

Check mobile dialog behavior BUG-07 and evaluate keyboard access alongside supported-browser checks.

After fixes, rerun the affected charter plus related regression paths; update each report with actual build, result, and evidence.

Release/acceptance recommendation: this simulated report cannot support a real release decision. Treat the example severity distribution as a training exercise only. Base any real go/no-go decision on confirmed results, agreed requirements, open-defect risk, and owner approval.

# 10. Conclusion

The report demonstrates how exploratory charters, time-boxed sessions, observation notes, debriefs, and structured defect reports can be combined for a complex web portal. The eight-session plan allocates 32 hours, within the assignment estimate. Seven reproducible, evidence-oriented examples illustrate privacy, data integrity, error handling, session, search, and usability risks. Because no live application was supplied, the examples are explicitly simulated and must be verified before being represented as actual product findings.

# References

ISTQB, Certified Tester Foundation Level Syllabus v4.0.1, section 4.4.2 Exploratory Testing (2024). https://istqb.org/wp-content/uploads/2024/11/ISTQB_CTFL_Syllabus_v4.0.1.pdf

OWASP Foundation, Web Security Testing Guide v4.2, Authorization Testing. https://owasp.org/www-project-web-security-testing-guide/stable/4-Web_Application_Security_Testing/05-Authorization_Testing/02-Testing_for_Bypassing_Authorization_Schema/

OWASP Foundation, Web Security Testing Guide v4.2, Session Management Testing. https://owasp.org/www-project-web-security-testing-guide/stable/4-Web_Application_Security_Testing/06-Session_Management_Testing/